Link git: <https://github.com/nhienht/PRJ321_SE1403_Group02_WebsiteSellClothes.git>

Bảng phân công công việc :

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task**  **No.** | **Task Description** | **Expected**  **Completion**  **Date** | **Expected**  **Time**  **Needed**  **(hrs)** | **Members in**  **charge** |
| **1** | Problem Definition | 23-Jun-2020 | 2 | NhienHT, DatHB |
| **2** | User Requirement and System Requirement | 24-Jun-2020 | 1 | NhienHT, DatHB  DuongTC |
| **3** | Analysis | 24-Jun-2020 | 2 | DatHB  DuongTC |
| **4** | Book cover design and Group logo design | 25-Jun-2020 | 1 | NhienHT, DatHB  DuongTC |
| **5** | Basic GUI Design | 26-Jun-2020 | 2 | DatHB |
| **6** | Cards & Themes Design | 27-Jun-2020 | 3 | NhienHT, DatHB  DuongTC |
| **7** | Algorithm Diagram | 5-Jul-2020 | 3.5 | NhienHT, DatHB  DuongTC |
| **8** | Normal Mode & Sub classes Coding | 6-Jul-2020 | 5 | NhienHT, DatHB  DuongTC |
| **9** | Custom Mode Coding | 7-Jul-2020 | 5 | DatHB,  NhienHT |
| **10** | Player Management  Class & Log in Function Coding | 9-Jul-2020 | 3 | NhienHT, DatHB  DuongTC |
| **11** | Leader board  Function Coding | 11-Jul-2020 | 6 | NhienHT,  DuongTC |
| **12** | Themes Function Coding & Credits Design | 12-Jul-2020 | 6 | NhienHT, DatHB  DuongTC |
| **13** | Detail GUI Design | 15-Jul-2020 | 2 | NhienHT, DatHB  DuongTC |
| **14** | Testing & Debugging | 17-Jul-2020 | 3 | NhienHT, DatHB  DuongTC |
| **15** | Document Finishing | 18-Jul-2020 | 4 | NhienHT, DatHB  DuongTC |
| **16** | Presentation | 19-Jul-2020 | 2 |  |
| **17** | Project completion | 20-Jul-2020 | 3 |  |